## Slide 1: LAB 0 TEAM 22
Statement of Work Checkpoint Timeline

## Slide 2: Instructions
You are not required to use this format.
If you need to add slides please do.
At the beginning of each project week you will update this and upload a pdf to canvas.
Also include an updated task_list spreadsheet

## Slide 3: Week 1: Statement of work
  Up to Today:
    Made GitLab: Steven
    Setup Gpel: Rajat
    Setup communication: Luis
    Planned for next week: all team
  - To-Do:
  - Make sorting algorithms.
  - Test sorting algorithms.
  - Optimize sorting algorithms.
  - Test sorting algorithms.
  - repeat.
  - set up deliverables.
  - setup meeting times.

## Slide 4: Week 1: Projected Timeline
Create a rough timeline that includes the proposed deadlines for the tasks and meeting times.
Tuesday September 3:
  Sorting algorithms due:
  Meeting on what optimization methods we are going to use.
Thursday September 5:
  Upload optimization idea
  Meeting on what is needed and how we are doing optimizing.

## Slide 5: Week 1: Questions
Can you modify the other files in the project?
Which gpel machine is the proffessor testing on?

## Slide 6: Week 2: Challenges
What challenges did you come across last week and how can they be addressed?

## Slide 7: Week 2: (Adjustments to) Statement of Work
What were the responsibilities last week and were they met?
Adjust the statement of work as needed.

## Slide 8: Week 2: (Adjustments to) Projected Timeline
Create a rough timeline that includes the proposed deadlines for the tasks and meeting times.

## Slide 9: Week 2: Questions
What questions do you need answered to move forward?
Have they been posted on the discussion board?
Are there questions you can answer on the discussion board?

## Slide 10: Week 3: Challenges
What challenges did you come across last week and how can they be addressed?

## Slide 11: Week 3: (Adjustments to) Statement of Work
What were the responsibilities last week and were they met?
Adjust the statement of work as needed.

## Slide 12: Week 3: (Adjustments to) Projected Timeline
Create a rough timeline that includes the proposed deadlines for the tasks and meeting times.

## Slide 13: Week 3: Questions
What questions do you need answered to move forward?
Have they been posted on the discussion board?
Are there questions you can answer on the discussion board?