## Slide 1: LAB 0 TEAM 22
Statement of Work Checkpoint Timeline

## Slide 2: Instructions
You are not required to use this format.
If you need to add slides please do.
At the beginning of each project week you will update this and upload a pdf to canvas.
Also include an updated task_list spreadsheet

## Slide 3: Week 1: Statement of work
  Up to Today:
    Made GitLab: Steven
    Setup Gpel: Rajat
    Setup communication: Luis
    Planned for next week: all team
  - To-Do:
  - Make sorting algorithms.
  - Test sorting algorithms.
  - Optimize sorting algorithms.
  - Test sorting algorithms.
  - repeat.
  - set up deliverables.
  - setup meeting times.

## Slide 4: Week 1: Projected Timeline
Create a rough timeline that includes the proposed deadlines for the tasks and meeting times.
Tuesday September 3:
  Sorting algorithms due:
  Meeting on what optimization methods we are going to use.
Thursday September 5:
  Upload optimization idea
  Meeting on what is needed and how we are doing optimizing.

## Slide 5: Week 1: Questions
Can you modify the other files in the project?
Which gpel machine is the proffessor testing on?

## Slide 6: Week 2: Challenges
What challenges did you come across last week and how can they be addressed?
  No really difficult challenges, just trying out different sorts and optimizations

## Slide 7: Week 2: (Adjustments to) Statement of Work
What were the responsibilities last week and were they met?
  Everyone was to implement a basic sort and have a couple refinements
  Everyone did their task
Adjust the statement of work as needed.
  Continue working on refinements

## Slide 8: Week 2: (Adjustments to) Projected Timeline
Create a rough timeline that includes the proposed deadlines for the tasks and meeting times.
  Tuesday Sep, 10 – have some good optimizations and benchmarks
  Thursday Sep, 12 – hopefully have all the best sorts so we can create a master sort that will dispatch based on size

## Slide 9: Week 2: Questions
Which gpel machine will be tested on at the end?

## Slide 10: Week 3: Challenges
Timer.c and verifier.c had bugs checking arg count for output file... was pretty easy to notice and fix.
Getting makefile setup to automate recording of data
Testing all sorts to deterimine ranges where best

## Slide 11: Week 3: (Adjustments to) Statement of Work
Everybody got their sorts in, and are now able to compare and start working on master sort

## Slide 12: Week 3: (Adjustments to) Projected Timeline
By saturday hopefully have master sort done, then rest of time spent on writeup.

## Slide 13: Week 3: Questions
What GPEL machine is the whole class testing for extra credit on?
Why is the merge with insertion faster than just insertion for small arrays?